BATHROOM RENOVATION PROPOSAL

5200 Hilltop Dr, Brookhaven

PROJECT SCOPE

Full demolition of existing bathroom

Removal of all mold-affected drywall and materials

Treatment and sanitizing of impacted framing areas

Proper debris disposal

Remove and replace existing toilet (new wax ring and supply line included)

Remove existing bathtub and wall surround

Install new bathtub

Install new 3-piece surround insert system

Proper waterproofing and sealing

Remove existing tile flooring

Install new laminate flooring with trim and transitions

Remove and replace vanity

Install new mirror

Install new light fixture

TOTAL INVESTMENT

$9,895 (Flat Rate)

This price includes all labor, standard installation materials, mold remediation treatment, debris removal, and full project management.

DEPOSIT SCHEDULE

One-third ($3,298) due upon contract signing

One-third ($3,298) due on the first day of on-site work

Final one-third ($3,299) due upon project completion

PROJECT DETAILS

Estimated timeline: 5–7 working days

Final material selections to be confirmed prior to ordering

Permit fees (if required) not included

Any major structural repairs discovered during demolition will be discussed prior to proceeding

ACCEPTANCE OF PROPOSAL

By signing below, you agree to the scope of work and payment terms outlined above.

Client Name (Printed): __________________________________________

Client Signature: ________________________________________________

Date: _______________________